# TEST PLAN – Sauce Demo E-Commerce Website

Project: Sauce Demo E-Commerce Testing

Version: 1.0

Prepared By: Dendy Murdani

Date: 23 February 2026

## 1. Introduction

This document describes the testing strategy and approach for the Sauce Demo e-commerce website. The purpose of this testing activity is to ensure that all core functionalities are working as expected and provide a seamless user experience.

## 2. Test Objectives

Verify that core functionalities (product browsing, cart, checkout) work correctly.

Validate input fields in login and registration forms.

Identify and report defects in the transaction flow.

Ensure compatibility across major browsers.

Verify usability and navigation.

## 3. Test Scope

### 3.1 Features to be Tested

Homepage

Product Catalog and Product Detail Page

Shopping Cart Functionality

Login and Account Creation

Checkout Flow

Search Functionality

### 3.2 Features Not to be Tested

Backend Admin Panel

Real Payment Gateway Transactions

## 4. Test Approach

Functional Testing

Validation Testing

Negative Testing

End-to-End Testing

Cross-Browser Compatibility Testing

Usability Testing

## 5. Test Environment

Operating System: Windows 10 / macOS

Browsers: Google Chrome, Mozilla Firefox, Microsoft Edge

Device: Desktop and Mobile

Network: Stable Internet Connection

Tools: Excel (Test Case & Bug Report Documentation)

## 6. Entry and Exit Criteria

### 6.1 Entry Criteria

Application is accessible and deployed.

Test data is available.

Stable test environment.

### 6.2 Exit Criteria

All high-priority test cases executed.

All critical/blocker defects logged.

Test summary report completed.

## 7. Deliverables

Test Plan Document

Test Case Document

Bug Report

Test Execution Summary Report

Requirement Traceability Matrix (RTM)

## 8. Risks and Mitigation

Environment instability may delay testing.

Ambiguous requirements may cause misunderstanding.

Critical defects may block further testing.